**Risk Management**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk | Description | Impact | Probability | Response |
| Stores Dropping out | Stores which were initially supposed to provide the discounts drop out | Medium | Low | Transfer to add more supplier stores |
| Quality of App Drop | Integrating new features might change the architecture of the application | Medium | Medium | Mitigate by training team members |
| App Design Conflict | Conflict about how the final design should be | Medium | Low | Escalate to PM to choose |
| Security Risk | Breaches to the transaction security system | High | Medium | Transfer to security experts |